Requirements/Functions

- Register NMI organizations

- Demonstrate different levels of granularity

- Demonstrate both “traditional” and “unusual” metrology resources

  - Relevance to familiar

  - Variety will show that all NMIs will have useful things to share

- Demonstrate discrimination by

  - data quality

  - size

- Demonstrate local control of information (?)

- Differentiate from Google searching

- Show broad scope resources that are discoverable

- Show how records can be kept up to date (?)

- Note how this will encourage the publishing of data by making them discoverable

- Show that software is shared and deployable

- Indicate the levels of participation and support-required

Format:  XML

Schedule

Oct 25   --   NMI Director’s Meeting

Sep. 30  --   Pilot is complete, ready for practice

Early Sept  --  Telecon

Aug.        --  Debug and Test;  customize look/feel/branding of NMRR installations

Jul.  15  --   Bulk of records available;  Test harvesting to BIPM from Russia, NIST

Delivery of NMRR to Russian NMI

Jun.  15 --  NMI Institute registrations via web browser interface

Jun.  1  --  Deployment of NMRR at BIPM

May  20 – First version of XML Schema

Apr. 23 – Share presentations, notes with participants