| STATUS REPORT ON CCPR OR RMO COMPARISON |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. CCPR Field: Photometry |  |  | 2. CCPR Ref No (to be completed by the BIPM): |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. Type of comparison: CCPR RMO x x Key Supplementary Pilot study |  |  |  |  |  |  | 4. Subject area: Luminous flux |  |  |  |  |  |  |  |  |
| 5. Participating institutes (and countries): LNE-INM / CNAM (France), KIM LIPI (Indonesia) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Pilot laboratory: LNE-INM / CNAM (France), |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Measurand, unit and nominal value(s): The measurand is the luminous flux of a lamp. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Description: Two National Metrology Institutes take part in this comparison: LNE (France) and KIM-LIPI (Indonesia). LNE is acting as the pilot laboratory and in this function is responsible for the evaluation of the measurement results and the final report. The aim of this bilateral comparison is to allow KIM-LIPI to propose CMCs in Radiometry-Photometry. Remarks: The comparison was already registered April 2014, the measurements were already completed. However, due to some delay in the communication, the technical protocol was approved by CCPR WG-KC on November 19th, 2017. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Progress: (Please note date and tick appropriate box to indicate current status) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Date | Status | Pilot |  |  |  |  | Supplementary |  |  |  | Key |  |  |  |
|  | 2014-09-22 | Proposed to CCPR |  |  |  |  |  |  |  |  |  |  | x |  |  |
|  | 2014-09-22 | Accepted and registered |  |  |  |  |  |  |  |  |  |  | x |  |  |
|  | 2017-11-19 | Protocol submitted to CCPR |  |  |  |  |  |  |  |  |  |  | x |  |  |
|  | 2017-11-19 | Protocol agreed |  |  |  |  |  |  |  |  |  |  | x |  |  |
|  | 2014-09-22 | Measurements in progress |  |  |  |  |  |  |  |  |  |  | x |  |  |
|  | 2014-10-31 | Measurements completed |  |  |  |  |  |  |  |  |  |  | x |  |  |
|  | 2017-01-27 | Report in progress |  |  | Draft A |  |  |  |  | Draft A |  |  | x |  |  |
|  | 2018-01-15 |  |  |  | Draft B |  |  |  |  | Draft B |  |  | x |  |  |
|  |  | Report submitted to CCPR |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Results approved |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Approved for Equivalence |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Progression to Key Comparison |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Abandoned |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Comments: |  |  |  |  | Publication reference: |  |  |  |  |  |  |  |  |  |  |
| 10. Measurement start date: April 2014 |  |  |  | 11. Expected measurement completion date: October 2014 |  |  |  |  |  |  |  |  |  |  |  |
| 12. Contact person’s name: Jimmy Dubard Address: Laboratoire National de Métrologie et d’Essai (LNE) 29, avenue Roger Hennequin 78197 Trappes France Telephone: +33 1 30 69 12 37 Fax: +33 1 30 69 10 82 e-mail: jimmy dubard@lne.fr Web address: www.lne.fr |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13. Contact Person’s signature: Jimmy Dubard |  |  |  |  |  |  |  |  | 14. Date: 18.01.2018 |  |  |  |  |  |  |